## Slide 1
Service Level Standardization

## Slide 2
Agenda
Opportunities with Process Standardization
Scope by Tiers
Deliverables and Suggested Timeline by Tiers
Q&A

## Slide 3
Standardization benefits everyone
Benefits
(To Client) Clearer view on timeline and actionable insights
(To National Team) Better manage clients’ expectations
(To Analytics Team) Better quality analysis and tracking as well as error prevention
Approach
Define different level of timeline and resource requirements based on complexity
Set a clear scope on metrics based on complexity and value to the client
Opportunities
(To Client) Added transparency on identifying metrics and tracking implementation schedule to the client
(To National Team) Resource availability and requirement based on complexity

## Slide 4
Tiers
and Scopes

## Slide 5
Impression
Clicks
CTR
Visits
Pageview
Unique Visitor
Average Visit Duration (sec)
Exit Clicks
Scroll Depth
Video Plays
Video Playback Depth
Micro Interaction***
Micro Interaction Engagement Rate
Detailed Exit Clicks
VDP Widget Click Out
SRP Widget Click Out
Other Custom Metrics
Metrics Scope by the Tier
*** Micro Interaction includes content navigation (e.g. In case of Acura CPO how users arrived at the article page through homepage or hamburger menu)
Bronze
Silver
Gold
a
a
a
a
a
a
Basic Metrics
Media & Interactions
Detailed Interactions
Requires GA implementation
Notes: If client requests other metrics that we never tracked before, we’ll consider this as “other custom metrics” and to be included under “Gold” tier
Based on the discussion with an account manager, we came to understand that VDP and SRP widget click outs are valuable piece of information, however, because it is valuable to the client and requires more effort for implementation, we suggest that we could present this as gold tier service when presenting to the client

## Slide 6
Analytics Sign-off Sheet (Approved mocks required)
Interaction Sheet
JIRA Ticket Set Up for GA Tag (GTM development takes place after JIRA ticket)
Web Development & GA Tags
Action Item Lead Time by the Tier - Guideline
Bronze
Silver
Gold
2~5 days
3~6 days
3~6 days
3~6 days
2~5 days
10~13 days
5~8 days
10~13 days
3~6 days
4~7 days
5~8 days
Responsibility
Action Item
Branded Content
Analytics - Dev
Analytics - Dev
Analytics - Dev
Analytics - Dev
Analytics
Analytics
Analytics
1 sprint (2 weeks)
2~5 days
1~3 day
Testing (Testing occurs after developers)
Initial Data Check
7. Weekly Report Dashboard for Silver & Gold Static report for Bronze
Post Campaign Analysis Slides
Investigation (Troubleshoot / Ad hoc Analysis) Time depends on complexity and shows response
time for initial acknowledgement and preliminary assessment
Analytics
3~5 days
6~8 days
8~11 days
2~3 days
27 ~ 41 days
31 ~42 days
35 ~ 50 days
Time is subject to factors such as requirement complexity, number of tracking, available resource, and other development
Days
Days until first report
Notes: Excluding development time, we’d expect 14 business days for Bronze from sign-off to first report, 17 business days for silver, and 21 days for gold
The biggest benefit for Gold is faster turnaround time for investigation and in-depth analysis as well as allowing clients to brief on lessons through key learnings (PCA)
******Depending on the complexity of micro-interactions and other requirements, follow up testing may be required after campaign release
Depending on how many we allow for microinteractions, number of days for testing can vary greatly

## Slide 7
Thank you
Questions?
Notes: Analytics team is okay as long as impelementation team is not working on 2 tracking implementation at the same time
Scroll Depth – if client has GA knowledge , scroll tracking template – data clensing is what distinguish this to Silver
Bronze – remove interaction sheet? But for consistency we’ll keep it there
Dev team confirmed that web development and GA Tag implementation should be completed in 2 weeks time provided mocks won’t change in between initial request and development
SRP VDP testing 2 more days for Bronze and Silver for Testing (item 4)
Sales team wants SRP/VDP click outs but because these are valuable and unique asset only from Trader, we encourage you to pitch it to Gold

## Slide 8
Appendix

## Slide 9
Sample Deliverable – Sign Off Sheet
Sign-Off sheet indicates the commitment from the analytics team for the project
Notes: Outlines objective, background, scope, deliverables, data sources (desktop only or mobile as well), internal stakeholders

## Slide 10
Sample Deliverable – Interaction Sheet
Notes: Interaction Sheet
https://docs.google.com/spreadsheets/d/1rg-frFRodPAeKMFJWKw84Emr3KBAA-mF-G1_gWvLVhM/edit?usp=sharing
Provides list of interactions and corresponding GA tracking and parameters for implementation
QA status is also included in the sheet

## Slide 11
Sample Deliverable – JIRA Ticket Set up
Notes: Interaction Sheet
https://docs.google.com/spreadsheets/d/1rg-frFRodPAeKMFJWKw84Emr3KBAA-mF-G1_gWvLVhM/edit?usp=sharing

## Slide 12
Sample Deliverable – Dashboard
Gold
Silver
Notes: Interaction Sheet
https://docs.google.com/spreadsheets/d/1rg-frFRodPAeKMFJWKw84Emr3KBAA-mF-G1_gWvLVhM/edit?usp=sharing

## Slide 13
Sample Deliverable - Post Campaign Analysis
Notes: Interaction Sheet
https://docs.google.com/spreadsheets/d/1rg-frFRodPAeKMFJWKw84Emr3KBAA-mF-G1_gWvLVhM/edit?usp=sharing